**Team Steph Status Report | Week 10**

**Project Summary**

To develop a web-based application that allows users to register and/or search for information related to the electoral process. I will use Google’s Civic Information API, which works with the Voting Information Project, to provide users with the information necessary to be more involved in our democracy. In addition to Google’s API, I will use two API’s by ProPublica. One of which is their Congress API and the other is their Campaign-Finance API.

**Team Members – (Hours Worked on Project)**

Stephanie – 8 hours

**Completed Tasks from Last Week – (Task Owner)**

* Completed database diagram
* Completed activity diagram
* Completed this quarter’s Gantt chart
* Completed next quarter’s Gantt chart
* Uploaded files to a wiki
* Started my final PowerPoint
* Updated Use Case diagram

**Planned Time** **Actual Time** **Remaining Hours in Budget**

8 hours 8 hours 0 hours

**Planned Tasks for Next Week – (Task Owner)**

* Present Final PowerPoint

**Project Risks – (High, Medium, Low)**

* Low – Connecting all the data between API’s may be difficult next quarter

**Overdue Tasks**

* Nothing

**Issues**

I’m having a hard time getting my site onto the school server. It’s a bit different when uploading an asp.net website so I’m working on resolving this with a professor.

**Follow-up Actions – (Responsible Person)**

* Ask for database credentials so that’s all situated for next quarter