**Team Steph Status Report | Week 3**

**Project Summary**

Create an application that allows physicians to log in, search and request a specific imaging study. Schedulers will be able to log in, view requests, modify or cancel requests, view technician schedule, and page requesting physician regarding questions or concerns. Technicians will be able to log in and view their schedule.

**Team Members – (Hours Worked on Project)**

Stephanie – 2.5 hours

**Completed Tasks from Last Week – (Task Owner)**

* Completed the project’s use case diagram
* Created a document describing all pages the project will comprise in preparation for next week’s wireframes, prototypes, and storyboards. This includes all controls and their functionality.

**Planned Time** **Actual Time** **Remaining Hours in Budget**

2.5 - 3 hours 2.5 hours .5 hours

**Planned Tasks for Next Week – (Task Owner)**

* Create wireframes/prototypes
* Create storyboards

**Project Risks – (High, Medium, Low)**

Short-term:

* Medium: The project includes many pages and page variations which makes it difficult to predict how much time is required to complete wireframes, prototypes and storyboards.

Long-term:

* High: Further time constraint issues. This project has grown larger than what I initially projected and it may not be feasible to include all features.

**Overdue Tasks**

* There are currently no overdue tasks.

**Issues**

* Aside from the risks stated above, I haven’t encountered any issues this week.

**Follow-up Actions – (Responsible Person)**

* Develop a worst-case scenario project layout that eliminates some of the more time consuming components.