**Team Steph Status Report | Week 4**

**Project Summary**

Create an application that allows physicians to log in, search and request a specific imaging study. Schedulers will be able to log in, view requests, modify or cancel requests, view technician schedule, and page requesting physician regarding questions or concerns. Technicians will be able to log in and view their schedule.

**Team Members – (Hours Worked on Project)**

Stephanie – 3 hours

**Completed Tasks from Last Week – (Task Owner)**

* Modified the document from last week, describing all pages the project will comprise in preparation for next week’s wireframes, prototypes, and storyboards. This includes all controls and their functionality.
* Created prototypes/storyboards/wireframes for the clinician’s section of the portal.

**Planned Time** **Actual Time** **Remaining Hours in Budget**

2.5 - 3 hours 3 hours 0 hours

**Planned Tasks for Next Week – (Task Owner)**

* Create wireframes/prototypes/storyboards for scheduler
* Create wireframes/prototypes/storyboards for technician

**Project Risks – (High, Medium, Low)**

Short-term:

* Medium: The project includes many pages and page variations which makes it difficult to predict how much time is required to complete wireframes, prototypes and storyboards.

Long-term:

* High: Further time constraint issues. This project has grown larger than what I initially projected and it may not be feasible to include all features.

**Overdue Tasks**

* Wireframes/storyboards/prototypes for scheduler and technician portions of the website

**Issues**

* I spent more time than projected on this week’s tasks and was unable to completely accomplish all the goals I’d set. I added more to the project. Originally it was supposed to be a site for the clinician only, but I decided to add in sections for both the schedulers and technicians. Essentially, this tripled the workload and I didn’t have extra time to put into accommodating those additions this past weekend.
* I modified the layout of the project as I gained new insight, which also cost extra time.

**Follow-up Actions – (Responsible Person)**

* Develop a worst-case scenario project layout that eliminates some of the more time-consuming components.
* Consider a design that best promotes code reusability. Each section of the website is different, but it will be extremely beneficial to take the time to find the common ground between each and make all code as dynamic as possible.