**Team Steph Status Report | Week 5**

**Project Summary**

Create an application that allows physicians to log in, search and request a specific imaging study. Schedulers will be able to log in, view requests, modify or cancel requests, view technician schedule, and page requesting physician regarding questions or concerns. Technicians will be able to log in and view their schedule.

**Team Members – (Hours Worked on Project)**

Stephanie – 5-6 hours

**Completed Tasks from Last Week – (Task Owner)**

* Modified the document from last week, describing all pages the project will comprise in preparation for next week’s wireframes, prototypes, and storyboards. This includes all controls and their functionality.
* Created prototypes/storyboards/wireframes for the clinician’s section of the portal.

**Planned Time** **Actual Time** **Remaining Hours in Budget**

3 hours 5-6 hours -2 hours

**Planned Tasks for Next Week – (Task Owner)**

* Revise past documentation to align with new modifications to the project
* Work on activity diagrams

**Project Risks – (High, Medium, Low)**

Short-term:

* Medium: The project includes many pages and page variations which makes it difficult to predict how much time is required to complete wireframes, prototypes and storyboards.

Long-term:

* High: Further time constraint issues. This project has grown larger than what I initially projected and it may not be feasible to include all features.

**Overdue Tasks**

* None at the moment aside from previous documentation needed minor adjustments

**Issues**

* The prototyping tool I’ve been using isn’t very flexible so working around that this past week was inconvenient and time consuming.
* For the reason stated above, I was unable to select the color schemes and details I wanted when created my prototypes as those options were unavailable to me.

**Follow-up Actions – (Responsible Person)**

* Develop a worst-case scenario project layout that eliminates some of the more time-consuming components.
* Consider a design that best promotes code reusability. Each section of the website is different, but it will be extremely beneficial to take the time to find the common ground between each and make all code as dynamic as possible.