**Team Steph Status Report | Week 6**

**Project Summary**

To develop a web-based application that allows users to register and/or search for information related to the electoral process. I will use Google’s Civic Information API, which works with the Voting Information Project, to provide users with the information necessary to be more involved in our democracy.

**Team Members – (Hours Worked on Project)**

Stephanie – 5-6 hours

**Completed Tasks from Last Week – (Task Owner)**

* Abandoned my original project idea and started and entirely new one
* Explored several different APIs
* Chose an API to use for my project (Google Civic Information API)
* Tested out the API to explore data
* Thoroughly read through documentation
* Made a new project proposal
* Made a new use case diagram

**Planned Time** **Actual Time** **Remaining Hours in Budget**

3 hours 5-6 hours -2 hours

**Planned Tasks for Next Week – (Task Owner)**

* Continue to redo former documentation
  + Entity Relationship Diagram
  + Prototype/wireframes/storyboards

**Project Risks – (High, Medium, Low)**

Short-term:

* Medium: The project includes many pages and page variations which makes it difficult to predict how much time is required to complete wireframes, prototypes and storyboards.

**Overdue Tasks**

* Essentially everything other than the proposal and use case diagram as I’ve started my project over completely.

**Issues**

* Finding an API was somewhat difficult but other than that, no issues yet.

**Follow-up Actions – (Responsible Person)**

* Continue to dedicate extra time to redoing all of the old documentation in order to catch up to current and future documentation deadlines.