**Team Steph Status Report | Week 8**

**Project Summary**

To develop a web-based application that allows users to register and/or search for information related to the electoral process. I will use Google’s Civic Information API, which works with the Voting Information Project, to provide users with the information necessary to be more involved in our democracy. In addition to Google’s API, I will use two API’s by ProPublica. One of which is their Congress API and the other is their Campaign-Finance API.

**Team Members – (Hours Worked on Project)**

Stephanie – 8 hours

**Completed Tasks from Last Week – (Task Owner)**

* Completed Class Diagram
* Started entity relational diagram
* Narrowed Scope of Project
* Added a new API
* Separated projects into sections
* Made collections of all the API calls I’ll be utilizing
* Contacted support at ProPublica in regards to last week’s server issue and they resolved the issue
* Other Organizational Procedures

**Planned Time** **Actual Time** **Remaining Hours in Budget**

6 hours 8 hours -2 hours

**Planned Tasks for Next Week – (Task Owner)**

* Continue to redo former documentation
  + Finish entity Relationship Diagram
  + Prototype/wireframes/storyboards
  + Activity Diagrams

**Project Risks – (High, Medium, Low)**

* Medium – scope of the project still may be a bit large but I think I’ve narrowed the scope and organized the project enough to be able to drop features in a clean way, if need be.

**Overdue Tasks**

* Wireframes/Prototypes
* Database Entity Relationship Diagram
* Activity diagram
* Sequence diagrams

**Issues**

Aside from being behind on documentation, no big issues. The issues from last week have all been resolved ad despite having past due assignments, I’m actually in a really good place right now.

**Follow-up Actions – (Responsible Person)**

* Continue to reserve a large chunk of time for catching up on assignments