**Team Steph Status Report | Week 9**

**Project Summary**

To develop a web-based application that allows users to register and/or search for information related to the electoral process. I will use Google’s Civic Information API, which works with the Voting Information Project, to provide users with the information necessary to be more involved in our democracy. In addition to Google’s API, I will use two API’s by ProPublica. One of which is their Congress API and the other is their Campaign-Finance API.

**Team Members – (Hours Worked on Project)**

Stephanie – 8 hours

**Completed Tasks from Last Week – (Task Owner)**

* Completed database diagram
* Completed activity diagram
* Completed this quarter’s Gantt chart
* Completed next quarter’s Gantt chart
* Uploaded files to a wiki
* Started my final PowerPoint
* Updated Use Case diagram

**Planned Time** **Actual Time** **Remaining Hours in Budget**

8 hours 8 hours 0 hours

**Planned Tasks for Next Week – (Task Owner)**

* Sequence Diagram
* Wireframes/Storyboards/Prototypes
* Final PowerPoint
* Complete wiki
* Update proposal
* Rehearse Presentation

**Project Risks – (High, Medium, Low)**

* Medium – scope of the project still may be a bit large but I think I’ve narrowed the scope and organized the project enough to be able to drop features in a clean way, if need be.

**Overdue Tasks**

* Wireframes/Prototypes
* Sequence diagrams

**Issues**

Aside from being behind on documentation, no big issues.

**Follow-up Actions – (Responsible Person)**

* Ask for some guidance on the sequence diagram and complete that this week.