**Team Steph Status Report | Week 2**

**Project Summary**

To develop a web-based application that allows users to register and customize their own political news dashboard, search national and state representatives, and stay updated on national polls regarding 2020 presidential candidates. The site will provide senators’ career history such as sponsored bills, committee and subcommittee memberships, and the percentage of their votes aligning with their party affiliation.

**Team Members – (Hours Worked on Project)**

Stephanie – 12 hours

**Completed Tasks from Last Week – (Task Owner)**

* Created stored procedures for all inserts
* Tested program making API calls to make sure all data was coming in as expected
* Worked through errors and made final product of program to insert data into database tables
* Modified tables as needed (Added columns/adjusted data types)
* Inserted all senator data
* Inserted all roles data
* Inserted all committees data
* Inserted all news sources
* Created more stored procedures for querying existing data

**Planned Time** **Actual Time** **Remaining Hours in Budget**

10 hours 12 hours -2 hours

**Planned Tasks for Next Week – (Task Owner)**

* Insert representative data from Google API
* Insert Bills data from API
* Complete Preferences page for website
* Work on news dashboard page

**Project Risks – (High, Medium, Low)**

* None at the moment

**Overdue Tasks**

* No overdue tasks.

**Issues**

I’m having a hard time getting my site onto the school server. It’s a bit different when uploading an asp.net website so I’m working on resolving this with a professor.

**Follow-up Actions – (Responsible Person)**

* Make arrangements to meet with professor at some point during the quarter