**Team Steph Status Report | Week 3**

**Project Summary**

To develop a web-based application that allows users to register and customize their own political news dashboard, search national and state representatives, and stay updated on national polls regarding 2020 presidential candidates. The site will provide senators’ career history such as sponsored bills, committee and subcommittee memberships, and the percentage of their votes aligning with their party affiliation.

**Team Members – (Hours Worked on Project)**

Stephanie – 12 hours

**Completed Tasks from Last Week – (Task Owner)**

* Created many more stored procedures
* 90% done with news dashboard page
  + Layout is complete (likely will work more on design but only subtle changes)
  + Articles from api are being displayed as planned
  + Added javascript and ajax calls for saving articles to favorites
  + Article images were URLs to images, not images themselves so I learned how to convert them into images that could be displayed on the page
* Completed login/sign up page (all database interactions included)
* Worked on preferences page (entire layout is complete and some sections are complete in terms of storing and displaying data)

**Planned Time** **Actual Time** **Remaining Hours in Budget**

10 hours 12 hours -2 hours

**Planned Tasks for Next Week – (Task Owner)**

* Complete preferences page
* Start working on preferences page

**Project Risks – (High, Medium, Low)**

* None at the moment.

**Overdue Tasks**

* None at the moment. I did some tasks out of order so technically some of what was listed in last week’s report is not completed but things that weren’t listed are completed.

**Issues**

I’m having a hard time getting my site onto the school server. It’s a bit different when uploading an asp.net website so I’m working on resolving this with a professor.

**Follow-up Actions – (Responsible Person)**

* Make arrangements to meet with professor at some point during the quarter