**Team Steph Status Report | Week 5**

**Project Summary**

To develop a web-based application that allows users to register and customize their own political news dashboard, search national and state representatives, and stay updated on national polls regarding 2020 presidential candidates. The site will provide senators’ career history such as sponsored bills, committee and subcommittee memberships, and the percentage of their votes aligning with their party affiliation.

**Team Members – (Hours Worked on Project)**

Stephanie – 12 hours

**Completed Tasks from Last Week – (Task Owner)**

* Made mock representatives page
  + Created rough draft of representatives page in a separate program (as to get everything running properly before adding it to my actual project)
  + Parsed through and displayed all data from Google Civic Information API, ProPublica’s Congress API and from my database
  + Separated representatives with images from those without
  + Separated senators from other representatives as they will have more data to be displayed from more resources
  + Combined/joined data from both API’s and the database for senators
* Put website on the school server

**Planned Time** **Actual Time** **Remaining Hours in Budget**

13 hours 12 hours 1 hours

**Planned Tasks for Next Week – (Task Owner)**

* Add bill information to representatives page
* Add representatives page to actual project
* Have MVP for representatives component of project completed

**Project Risks – (High, Medium, Low)**

* Low – risk that some API data doesn’t come in as expected. I think I’ve done what I need to in order to avoid that impacting the website’s performance but that’s always somewhat of a risk when dealing with API’s.

**Overdue Tasks**

* None

**Issues**

Just one minor quirk of some front-end JavaScript not working as expected due to update panels and postback conflict. This is from last week, but I haven’t spent any time resolving it as it isn’t a top priority and isn’t a mandatory feature.

**Follow-up Actions – (Responsible Person)**

* Either investigate this further if there’s time or remove the feature as it’s not really important.