**Team Steph Status Report | Week 6**

**Project Summary**

To develop a web-based application that allows users to register and customize their own political news dashboard, search national and state representatives, and stay updated on national polls regarding 2020 presidential candidates. The site will provide senators’ career history such as sponsored bills, committee and subcommittee memberships, and the percentage of their votes aligning with their party affiliation.

**Team Members – (Hours Worked on Project)**

Stephanie – 12 hours

**Completed Tasks from Last Week – (Task Owner)**

* Formatted representatives display
  + Created toggled display for all non-senate representatives
  + Created accordion divs for senators
    - Highlight on seats up for grabs in 2020 election
* Completed MVP for representatives page

**Planned Time** **Actual Time** **Remaining Hours in Budget**

12 hours 12 hours 0 hours

**Planned Tasks for Next Week – (Task Owner)**

* Add bill information to representatives page
* Add representatives page to actual project
* Begin presidential candidates page
  + Display data
  + Rough design

**Project Risks – (High, Medium, Low)**

* Low – risk that some API data doesn’t come in as expected. I think I’ve done what I need to in order to avoid that impacting the website’s performance but that’s always somewhat of a risk when dealing with API’s.

**Overdue Tasks**

* Add bill information
* Add representatives page to actual project

**Issues**

Just one minor quirk of some front-end JavaScript not working as expected due to update panels and postback conflict. This is from last week, but I haven’t spent any time resolving it as it isn’t a top priority and isn’t a mandatory feature. (Same as last week, nothing new has surfaced).

**Follow-up Actions – (Responsible Person)**

* Either investigate this further if there’s time or remove the feature as it’s not really important.