**Team Steph Status Report | Week 7**

**Project Summary**

To develop a web-based application that allows users to register and customize their own political news dashboard, search national and state representatives, and stay updated on national polls regarding 2020 presidential candidates. The site will provide senators’ career history such as sponsored bills, committee and subcommittee memberships, and the percentage of their votes aligning with their party affiliation.

**Team Members – (Hours Worked on Project)**

Stephanie – 22 hours

**Completed Tasks from Last Week – (Task Owner)**

* Completed Representative page
  + Created charts to display DW-Nominate scores for senators
  + Changed appearance of page a bit
  + Accommodated for senators that didn’t have all the data I expected them to have

**Planned Time** **Actual Time** **Remaining Hours in Budget**

20 hours 22 hours -10 hours

**Planned Tasks for Next Week – (Task Owner)**

* MVP presidential candidates page
  + Display polling data in graphs
  + Images of candidates with general info
  + Some campaign finance information

**Project Risks – (High, Medium, Low)**

* Low – time constraints interfering with additional features

**Overdue Tasks**

* Beginning presidential candidates page

**Issues**

I ran into quite a few minor but time-consuming issues last week. After going through each of the states I learned not all senators have images (which interfered with design) and some were missing other pieces of data. Another issue is that my project runs painfully slow on the school server and I’m not sure if there’s anything I can do about that.

**Follow-up Actions – (Responsible Person)**

* All issues aside from the server issue have been resolved.