**Team Steph Status Report | Week 8**

**Project Summary**

To develop a web-based application that allows users to register and customize their own political news dashboard, search national and state representatives, and stay updated on national polls regarding 2020 presidential candidates. The site will provide senators’ career history such as sponsored bills, committee and subcommittee memberships, and the percentage of their votes aligning with their party affiliation.

**Team Members – (Hours Worked on Project)**

Stephanie – 28 hours

**Completed Tasks from Last Week – (Task Owner)**

* Completed primaries polls page
  + Imported polling data into database
  + Created appropriate stored procedures
  + Created web methods
  + Created and tested ajax functions
  + Fixed callback issues
  + Implemented charts display
  + Styling
* Implemented password hashing
* Enabled password change
* Enabled email change
* Revisited all pages and made design tweaks/edits
* Added ‘close pane’ functionality to senator bills section
* Created links for social media ids
* Added pictures for articles that didn’t return one

**Planned Time** **Actual Time** **Remaining Hours in Budget**

28 hours 28 hours 0 hours

**Planned Tasks for Next Week – (Task Owner)**

* Testing
* Upload documentation to canvas and wiki
* If there’s time:
  + Add endorsements section to polling page
  + Change preferences open pane for accordion depending on where redirect came from

**Project Risks – (High, Medium, Low)**

* Low – time constraints interfering with additional features

**Overdue Tasks**

* Documentation

**Issues**

No issues remaining.

**Follow-up Actions – (Responsible Person)**

* No remaining issues.